1.040/1.401/ESD.018

#### Project Management

#### Spring 2007

#### Assignment 5

#### GENERAL QUESTIONS ON PROJECT DEVELOPMENT

Monitoring

Control

Aberrations

Due: Friday, May 4, 2007 (Midnight)

Instructor:

Samuel Labi

##### Notes:

##### In this assignment you are required to work individually.

##### Assignment Submission.  The assignment can be submitted electronically via STELLAR or hardcopy.

##### Any Questions? Please come over to talk or call (617)596-3126 or send me email.

Answer any 3 of the following questions:

# I. Project Monitoring

Why is project monitoring essential for the success of a project? List and discuss any 5 factors that affect the frequency of monitoring.  Draw a typical EVA-based performance chart and identify, from the chart, any 5 EVA-based metrics in monitoring project progress performance.

# 2. Project Control

List and describe the general and specific clues that can help identify whether a project is going off track. Draw a diagram that illustrates, from the project control perspective, the trade–offs between product quality, money, and time, and discuss each of the 6 causal relationships. In an attempt to enforce project control by accelerating the project, describe the human resource and technology barriers that could possibly be encountered.

# 3. Project Aberrations I

(a) Using check marks in the table below, indicate which project party is generally responsible for the following project aberration factors:

|  | Caused by Contractors | Caused by Owner/AE | Externally Caused |
| --- | --- | --- | --- |
| Delayed permission to access the site |  |  |  |
| Scope/design changes |  |  |  |
| Inadequate site resources (The 4 Ms) |  |  |  |
| Third-party interference |  |  |  |
| Defects/ambiguities in plans/specs |  |  |  |
| Late start of the project development |  |  |  |
| Slow approval of submittals |  |  |  |
| Labor disputes |  |  |  |
| Subcontractor/supplier failures |  |  |  |
| Changes in zonal regulations |  |  |  |
| Unforeseen site conditions |  |  |  |
| Schedule delay |  |  |  |
| Poor workmanship |  |  |  |
| Changes in building codes |  |  |  |
| Changes in environmental regulations |  |  |  |
| War or terrorist attacks |  |  |  |

(b) What are excusable delays, non-excusable, and compensable delays? Give 3 examples each of excusable delays and non-excusable delay. If a certain amount of delay on Project X is identified as inexcusable, what is the implication for the contractor on that project?

# 4. Project Aberrations II

You have been asked to work on a project that has been plagued with excessive claims. Your express duty is to reduce the incidence of claims so that the project may proceed smoothly. In trying to identify the problems, what would you look out for?

List and discuss the five mechanisms that are typically used to resolve project disputes. Identify the conditions under which each mechanism is most appropriate.

# Text boxes

Lectures:	    Mon & Fri 	  1:00 PM – 2:30 PM	  Rm. 1-371

Recitations:	    Mon	       	  4:00 PM – 5:00 PM	  Rm. 1-135

Office Hours:    Mon & Fri	  3:00 PM – 4:00 PM	  Rm. 1-174